# Test Summary Report

Project Name: SauceDemo Web Application Manual Testing

## 1. Project Information

| Field | Details |
| --- | --- |
| Project Name | SauceDemo Web Application Manual Testing |
| Application URL | https://www.saucedemo.com |
| Testing Type | Manual Testing |
| Tester | Noor-ul-Ain Arbab |
| Testing Environment | Windows 10/11, Google Chrome |
| Document Version | 1.0 |
| Testing Date | 28/05/2026 |

## 2. Testing Objective

The objective of this testing was to verify the functionality, usability, and reliability of the SauceDemo web application. Manual testing was performed to validate major application modules, identify defects, and ensure the application meets expected quality standards.

## 3. Testing Scope

The following modules were tested:

- Login Module

- Product Module

- Shopping Cart Module

- Checkout Information Module

- Checkout Overview Module

- Order Confirmation Module

- Navigation Menu Module

## 4. Test Execution Summary

| Metric | Count |
| --- | --- |
| Total Test Cases | 65 |
| Executed Test Cases | 65 |
| Passed Test Cases | 63 |
| Failed Test Cases | 2 |
| Blocked Test Cases | 0 |
| Pass Percentage | 96.9% |

## 5. Defect Summary

| Bug ID | Bug Title | Severity | Status |
| --- | --- | --- | --- |
| BUG-001 | Product image is not displayed in cart | Medium | Open |
| BUG-002 | User can complete order with empty cart | High | Open |

## 6. Testing Activities Performed

The following testing activities were performed:

- Prepared Test Plan

- Created Test Scenarios

- Designed Test Cases

- Executed manual test cases

- Verified positive and negative scenarios

- Identified and documented defects

- Prepared Bug Reports

- Created Requirement Traceability Matrix (RTM)

## 7. Test Results

Testing results showed that most application functionalities were working as expected. Login, product browsing, cart operations, checkout process, and navigation features were successfully validated.

Two functional issues were identified during testing:

- Product image was missing from the cart page.

- User was able to complete checkout with an empty cart.

These defects were documented with proper reproduction steps and evidence.

## 8. Conclusion

Based on the performed testing, the SauceDemo application is mostly functioning correctly. However, the identified defects should be resolved before production release to improve user experience and application reliability.

## 9. Prepared By

Name: Noor-ul-Ain Arbab
Role: QA Engineer